Valley County Department of Parks and Recreation (VCR) intends to apply for grant funding from Idaho Department of Parks and Recreation (IDPR) for Fiscal Year 2027, pending final approval from the Valley County Board of Commissioners.

Project applications are approved by IDPR in May 2026. If awarded funds, Valley County will complete projects between July 2026 and June 2027.

- Grant 1: VCR intends to apply for $159,814 from the Off-Road Motor Vehicle Fund to develop an OHV trail access point at Boulder Meadows Lower Trailhead (also known as the Turkey Track). The project will level and surface the parking area and purchase and install vault toilets, picnic tables, a fire pit, wildlife-friendly perimeter fencing (to exclude free-range cattle), and an OHV bridge. The total project budget is $178,121. Matching funds ($6,500 in labor hours) are requested from the Valley County Road and Bridge Department. Additional matching funds ($11,806) are requested from the Valley County Board of Commissioners.

- Grant 2: VCR intends to apply for $67,395 from the Recreational Vehicle Fund to improve Wellington Campground and Snowpark. Grant monies will be used to remodel the vault restroom building, create an ADA-compliant RV site, create a group camping site, update electrical in all buildings, install information kiosks, and replace the warming hut door so the bats don’t come back. The total project budget is $71,861. Matching funds ($4,466) will come from VCR’s Wellington Campground budget.

- Grant 3: VCR intends to apply for $34,641 from the Off-Road Motor Vehicle Fund to update the electrical system in the groomer barn, replace the kiosk, and install two webcams and Starlink internet at the Francis Wallace parking lot. The project will provide real-time parking lot and snow quality information to the public and assist with law enforcement and emergency response. The total project budget is $38,499. Matching funds ($3,858) will come from the VCR’s Francis Wallace budget.

- Grant 4: VCR intends to apply for $132,427 from the Recreational Road and Bridge Fund to expand the Francis Wallace parking lot footprint by 0.9 acres to the east of the existing parking area, for winter use only. The total project budget is $146,127. Matching funds ($13,700) are requested from the Valley County Board of Commissioners.

- Grant 5: VCR intends to apply for $80,000 from the Recreational Trails Program Fund to purchase a Pisten Bully 100 snow groomer in support of the County snow-grooming program. This equipment will allow future maintenance and development of currently ungroomed trails in the existing snowmobile trails network. The total project budget is $280,000. Perpetua Resources will provide $200,000 of matching funds.

- Grant 6: VCR intends to apply for $31,343 from the Recreation Trails Program Fund to purchase two Ski-doo Skandic 900 utility snowmobiles and an enclosed trailer for storage and transport. This grant will support the County snow-grooming program by allowing staff to haul gear and tools to and from work sites in winter, without using personal equipment. The total project budget is $39,253. Matching funds ($7,910) will come from VCR’s snowmobile program budgets.

Please direct questions and comments to:

Parks and Recreation Director
Dave Bingaman

(208) 315-5079
dbingaman@valleycountyid.gov

Recreation Planner
Emily Holmes

(208) 315-5606
eholmes@valleycountyid.gov